	Alberta E9-1-1 Advisory Association
	


Alberta Wireless E9-1-1 Trial Team
Minutes of Meeting #99-03

Date: February 12th, 1999, 0815 /1500
{Host: Fire Dept Control Center, 107 - 7th Ave N.E., Calgary}

Attendance:
	Henry
	Patram
	Calgary Fire
	PSAP
	Present – Yes

	Chris
	Kellett
	Edmonton Police
	PSAP
	Present – Yes

	Richard 
	Bzdega
	TELUS
	Alberta 9-1-1
	Present – Yes

	Rick
	Defleming
	TELUS
	Technical Lead
	Present – Yes

	Scott
	McArthur
	TELUS Mobility
	Wireless Carrier Rep.
	Present – Yes

	Jim
	Yee
	TELUS Mobility
	Wireless Carrier Rep.
	Present – Yes

	Joel
	Thorpe
	Rogers Cantel
	Wireless Carrier Rep.
	Present – Yes

	T.W.
	Wan
	Rogers Cantel
	Wireless Carrier Rep.
	Present – Yes

	James C.
	Taylor
	Rogers Cantel
	Wireless Carrier Rep.
	Present – Yes

	Dennis
	Beland
	Microcell
	Wireless Carrier Rep.
	Present – Yes

	Sylvain
	Lapointe
	Microcell
	Technical Lead
	Present – Phone

	Parke
	Davis
	Clearnet
	Wireless Carrier Rep.
	Present – Yes

	Wes
	Semeniuk
	Clearnet
	Wireless Carrier Rep.
	Present – Yes


Next Meeting:  March 11th, 1999, 1300/1400 hours (Eastern Time) Conference Call. Host – Richard Bzdega
                            March 26th, 1999, time – TBD. Face to Face meeting in Calgary. Host – Henry Patram

	99-03.01
	Formally adopt December 16th Meeting Minutes
Note: these were circulated to the Trial Team on January 4th, 1999. Approved and circulated on January 11th. Formally adopted with no changes at today’s meeting.
	CLOSED

	99-03.02
	Microcell Proposal Review
Follow-up to preliminary review on December 16th, 1998. TABLED indefinitely in contemplation of pursuing the ‘TELUS Interconnection Proposal’ detailed in 98-03.05.
	TABLED
(indefinitely)

	99-03.03
	TELUS Mobility Proposals (2) Review
Follow-up to preliminary review on December 16th, 1998. TABLED indefinitely in contemplation of pursuing the ‘TELUS Interconnection Proposal’ detailed in 98-03.05.
	TABLED
(indefinitely)

	99-03.04
	Clearnet Proposals Review
Follow-up to preliminary review on December 16th, 1998. Clearnet advised their first proposal has been completely reworked since December. They presented a second proposal, titled "Wireless Third Party Provision of Phase One Information" (attached) for discussion. This proposal provides for direct interconnection to PSAP’s through a third party provider. It could also afford the opportunity for the other WSP’s to utilize the same third party interconnection method if they chose to do so. However, significant difficulty was noted, due to the new Alberta E9-1-1 Platform configuration information [see item 98-03.09(a) for details].

Clearnet advised they were not willing to do the same as Telus Mobility, Rogers Cantel, and Microcell i.e. to take their proposal off the Table indefinitely. Clearnet advised they have considerable time and effort invested in their Third Party proposal. However, Clearnet agreed to pursue their Third Party Interconnection proposal off-line with Henry Patram (Calgary PSAP), which in effect will Table it indefinitely. At the same time they will do the same as the other 3 WSP’s and determine if they are willing to support moving forward with the ‘TELUS Interconnection Proposal’.
	TABLED
(indefinitely)

	99-03.05
	TELUS E9-1-1 Proposal Presentation
TELUS presented a proposal, which would allow interconnection between the TELUS Provincial 9-1-1 platform and WSP’s using ISUP signaling. The interconnection between TELUS and the PSAP’s will remain the same. This hybrid solution, in essence, will provide the interconnection methodology of choice that has been requested by WSP’s since late in 1997. TELUS advised that considerable work has and continues with Nortel to develop the capability to interconnect this way. The problem with inter-tandem call flow still exists, however TELUS Communications is of the view that the issues will be resolved or mitigated by the time service roll out becomes a reality. Generally speaking, Team members were excited with the potential for this approach to provide a national solution for all regions with a Nortel DMS 9-1-1 platform.

This method will provide for the delivery of pANI and a Call Back Number (CBN). Chris Kellett asked the WSP’s to ensure that CBN will not be delivered for calls from unsubscribed or uninitiated handsets. WSP’s to determine if this is a problem.

The question was asked whether this Trial was looking to find one approach for all WSP’s to follow, or would we attempt different methods for each of the WSP’s. It was agreed that this Trial was focused on a single interconnection methodology, that could be universally applied. Based on this understanding, as noted earlier, all WSP’s were asked to approach their respective companies to seek approval to move forward with the TELUS interconnection proposal. It was agreed the March 11th conference call would have the singular focus of settling this question, and development of the March 26th (face to face) to-do’s. 
	PENDING

	99-03.06
	Future Involvement with Vendors: CML, XYPoint, and SCC.
With the new developments outlined in the previous items, it was agreed that future involvement of these Vendors was questionable. Tabled, pending the confirmation of the TELUS interconnection proposal. 
	TABLED

	99-03.07
	Nova Scotia ESRD Information (follow-up from 98-02.06 New Business item – a)
Prior to the meeting, Joel Thorpe circulated Training documentation from the Nova Scotia Trial that showed how ESRD was utilized. It was agreed that the use of live dial plan numbers was not acceptable (settled on 1 number per cell site sector). Kellett advised he would be attending the NENA Technical Conference in Orlando at the start of March, and would find and circulate all relevant ESRD material. TELUS agreed to determine what fictitious numbers could be utilized, and if any limitations exist. 
	Kellett and TELUS to follow-up

	99-03.08
	Review Proposed Trial Area (follow-up from 98-02.06 New Business item – b)
It was agreed that the entire City of Calgary and two MD’s proposed was too large a Trial area. Tentatively settled on an area which includes everything north of Memorial Drive (i.e. north of the river), and specific tower sites in the M.D. of Rockyview, especially in relation to Highway 2. Henry Patram agreed to obtain map info to allow the WSP’s to do overlay work re: towers, as well as assist in preparation work for mapping coverage areas to selective router ESZ’s (emergency service zones).
	PENDING

	99-03.09
	NEW BUSINESS
a.      End to end E9-1-1 Configuration in Alberta (Calgary specific). The meeting
         started with this item, in order to ensure everyone understood the exact PSAP to
         ILEC configuration, including call flow, selective routing, and ANI/ALI
         database. It was clear that this information was surprising in some respects, and
         definitely caused problems in relation to Clearnet’s 98-03.05 Third Party
         Interconnection proposal (see that item for details).
The TELUS block diagram of this configuration is attached for information.
	


