Wireless E9-1-1 Working Group

Minutes of Meeting of May 31, 1999

Participants: See attached list

1.
Approval of Agenda 

· The proposed agenda was approved with the following modifications. The presentation by CML was removed from the agenda as representatives from CML were unable to attend the meeting. There were no new items added. 

2.
Approval of Minutes of conference call of April 12, 1999

· The draft minutes were approved with without change.

3.
Update Regarding Manitoba Trial

· Art Sawatzkty advised the following:

A month and a half previous, MTS Mobility advised that they were unable to participate in a trial this year. Their organization is currently in the process of upgrading their network from analogue to digital in Winnipeg, with the Brandon area scheduled for this same upgrade during October of 1999. They were not interested in conducting a trial with their old analogue technology. It was further noted that between the Pan Am games and Y2000 matters, MTS was unable to commit the resources necessary to participate.

· Cantel also advised they were not prepared to participate in a Manitoba trial at this time. Efforts are being focused on a National solution.

4.
Presentation by Nortel Networks

· Kathy McEwen and Wesley Tilley presented an overview of Nortel’s Wireless 9-1-1 Solutions. They also provided a review of the current status of wireless E9-1-1 in the United States. A soft copy of the presentation is available from the CWTA Web Site.  

· It was noted that recent improvements to the Nortel platform would likely have positive impacts for the Alberta trial. Similarly the new platform to be installed by Island Tel should have the flexibility to accommodate wireless E9-1-1.

5.
Update Regarding Alberta

· Chris Kellet provided the following report. 

· The trial group had completed its’ 7th meeting. During their last meeting the MOU was almost finalized.

· The trial targets are: 

· Quarter 2 – delivery of Cell site and ESRD 

· Quarter 3 – CPN (Calling Party Number)

· The Alberta Team that will outline specifics for all members will eventually provide the Wireless E9-1-1 Working Group with a Trail Report. It will potentially be useful as a commercial rollout guide for future trials in other areas of the country. 

· The trial coverage region near Calgary will be north of the Bow River (top half) to north of Highway 2, which will allow trial assessment of both Urban and Rural areas. 

· Other Alberta trial issues yet to be finalized:

· Trunking requirements

· How the information will be delivered to the PSAP

· How rollout should be implemented

· PSAP training requirements

· The use of dialable vs. non-dialable ESRD.

6.
Other Business

· No new business to be added.

7.
The meeting finished at approximately 12 p.m. eastern. The next meeting is scheduled to take place by conference call on August 10, 1999 at 11:00 a.m. Eastern. 

David Farnes & Judy Broomfield

10-Aug-99

May 31, 1999 Participant List

Wireless E9-1-1 Working Group

	Name
	Organization
	Present

	Denise Anderson
	XYPoint
	

	André Audet
	Communauté urbaine de Montréal
	

	Dennis Beland
	Microcell
	Yes

	Greg Bell
	CML 
	

	Ron Bonneau
	NENA Canada
	Yes

	Judy Broomfield
	Ontario 9-1-1
	Yes

	Bernard Brabant
	Bell Canada
	Yes

	Richard Bzdega
	TELUS
	Yes

	Janet A. Calder
	Greater Vancouver Regional District
	Yes

	Parke Davis
	Clearnet
	Yes

	Rick Deleming
	TELUS
	Yes

	Derek Denson
	Ontario 9-1-1
	

	Bob Edmundson
	MTS
	

	David Egilo
	Industry Canada
	Rep. by Nigel Bell

	Javan Erfanian
	Bell Mobility
	

	David Farnes
	CWTA
	Yes

	Darlene Farrow
	Mobility Canada
	

	Buce Herridge
	Ontario 9-1-1
	

	Kelly Hisaki
	Bell Mobility
	

	Sherry Hobson
	Winnipeg Police Services
	

	Chris Kellett
	Alberta 9-1-1
	Yes

	Jeff Koffman
	MTS
	

	John Knight
	Stentor
	Yes

	Sylvain Lapointe
	Microcell
	

	Ian MacLeod
	Ontario 9-1-1
	

	Kathy McEwen
	Nortel
	Yes

	David Meadows
	CRTC
	Yes

	Bob Moody
	BC Tel
	Yes

	Rob Morse
	NORTEL
	Yes

	Mike Myette
	Nova Scotia
	Yes

	Henry Patram
	City of Calgary
	Yes

	Murray Reid
	MTS
	

	Gary Rhodenizer
	MT&T Mobility
	Rep. by Trevor MacLeod

	Tom Santacroce
	SCC
	Yes

	Art Sawatzky
	City of Brandon
	By phone

	Tom Sebastani
	SCC
	Yes

	Eric Sorensen
	SCC Comm.
	

	Todd Stevens
	City of Brandon
	By phone

	Joel Thorp
	Rogers Cantel
	

	Gerry Thompson
	Bell Mobility
	By phone

	Judy Tottman
	Bell Ontario
	Yes

	Wesley Tilley
	Nortel
	Yes

	Bohdan Zabawskyj
	Clearnet
	

	Watson Zan
	Rogers Cantel
	Yes


