ONTARIO E9-1-1 WIRELESS TRIAL COMMITTEE

MINUTES

9:30 AM

Monday December 11, 2000

Bell Mobility

9th Floor Executive Board Room

2920 Matheson Blvd.

Mississauga, Ontario

 

	00.12.11.01
	Welcome and Roll Call

	 
	 

	 
	Welcome to participants

	 
	Attendees :

	 
	Bruce Herridge, York Reg. Police Tom Voisey, OAB (Chair)

Judy Broomfield, Toronto Police Lana Bond, Toronto Police

David Meadows, CRTC David Farnes, CWTA

Judy Tottman, Bell Canada Teresa Mansfield, Bell Canada

Bernard Brabant, Bell Canada Parke Davis, Telus Mobility/Clearnet

Don Woodford, Bell Mobility Kelly Hisaki, Bell Mobility

Paul Piilonen, Bell Mobility Dennis Beland, Microcell

Silvie DesRuisseaux, Microcell Rene Castonguay, Microcell

Joel Thorp, Rogers Wireless Jeff McDonald, Rogers Wireless

	 
	 

	00.12.11.02
	Approval of Draft Agenda

	 
	 

	 
	Agenda approved. No new business to add.

	 
	 

	 
	CLOSED

	 
	 

	00.12.11.03
	Approval of Draft Minutes – November 10, 2000

	 
	 

	 
	Minutes approved. No change.

	 
	 

	 
	CLOSED

	 
	 

	00.12.11.04
	Non-Disclosure Agreement

	 
	 

	 
	Bell Canada distributed a copy of a Non-disclosure Agreement (draft) that met their requirements, as a basis for a document that could be signed by all participating agencies. Dennis Beland advised that the wording taken from the Alberta Trial MOU would not work in our case. It was agreed that an electronic copy would be received from Bell, circulated to members and that each would have the contents reviewed. Input was to be forwarded to Tom Voisey/Judy Broomfield. The changes would be incorporated and re-circulated. It is imperative that this document be finalized and executed by all participants as soon as possible so that detailed "participant" data can be shared.

	 
	 

	 
	ONGOING

	 
	 

	00.12.11.05
	Memorandum of Understanding

	 
	 

	 
	Judy Broomfield has an electronic copy of the Alberta MOU and is proceeding with preliminary modifications to make the information reflect the Ontario trial participants. Judy will email the document to all members but would like revisions to be sent back to her via each organizations "prime" representative as identified at the October 20th meeting. [Ref: Minute #00.10.20.04]

	 
	 

	 
	ONGOING

	 
	 

	00.12.11.06
	Trial Area

	 
	 

	 
	A detailed discussion took place regarding the area that the trial would encompass. Although Bruce Herridge indicated a preference that the entire York/Toronto area be included there was agreement that this would add considerable complexity (and cost) to the trial. An area that would reasonably meet the trial intent was defined as the area:

Bathurst St. (west); Bayview Ave. (east); King Rd. (north); and, York Mills/Wilson Ave. (south)

It was advised that the area included the following number of emergency service agencies:

York – police (1), fire (2), ambulance (2)

Toronto – police (1), fire (1), ambulance (1)

Bruce advised that he would locate a map that defined this area and circulate it to the members.

	 
	 

	 
	ONGOING

	 
	 

	00.12.11.07
	Trial Architecture

	 
	 

	 
	Technical Proposal

Judy Tottman reported that Bell Canada has agreed to fund a full, dual tandem/two municipality test. Municipal/OAB representatives indicated their appreciation for this news. [Ref: Minute No. 00.11.10.06]

Interface Requirements

Bernard Brabant reviewed interface requirements. A discussion ensued regarding the use of Emergency Services Routing Digits (ESRD’s) from NXX 511. These numbers would be assigned as routable, non-dialable numbers for the purpose of routing wireless E9-1-1 calls to PSAPs and providing necessary information; i.e., cell site/sector. The discussion further identified a need for the committee to have assurances that 511 would be available for the trial and agreed that ultimately it would be beneficial for 511 to be reserved for this use throughout Ontario. There is a danger that this number could be assigned for other purposes. Dennis Beland advised that the process of reserving numbers could be lengthy. It was recommended that the committee Chair prepare a letter to the CRTC requesting that interim steps be taken to prevent the assignment of 511 in the 416,647,905 and 289 NPAs until contributions are dealt with by the appropriate committees to reserve the number in all NPAs for use as wireless ESRDs. Tom Voisey will draft a letter and circulate it to the membership for comment before sending to the CRTC.

Technical Specifications and Requirements

Bernard Brabant led a detailed review of technical specifications and requirements for the trial. The information was extensive. The areas that were discussed at this meeting included:

Technical Trial Objectives/Scope

Technical Specifications

Administration Specifications

Preliminary Assessment Factors

Bernard was requested to share his comprehensive list to the members so that it could be reviewed prior to further discussion. 

	 
	 

	 
	ONGOING

	 
	 

	00.12.11.08
	Data Record Format

	 
	 

	 
	TABLED - FOR NEXT MEETING

	 
	 

	 
	 

	00.12.11.09
	Project Plan

	 
	 

	 
	TABLED - FOR NEXT MEETING

	 
	 

	00.12.11.10
	Assessment Factors

	 
	 

	 
	Referenced in 00.12.11.07

	 
	 

	 
	ONGOING

	 
	 

	00.12.11.11
	New Business

	 
	 

	 
	Nil

	 
	 

	 
	 

	00.12.11.08
	Next Meeting

	 
	 

	 
	Rogers Wireless Inc.

One Mount Pleasant Road

Toronto

9:30 am

Monday, February 5, 2001

17th Floor, "Rockies Room"

	 
	 

	00.11.10.10
	Adjournment

	 
	 

	 
	Appreciation extended to David Farnes for the presence of our minutes on the CWTA website. A reminder: www.cwta.ca/safety/E911/

Appreciation also expressed to PaulPiilonen for the hospitality and meeting space at Bell Mobility.


