Wireless E9-1-1 Working Group
Minutes of Meeting of February 15, 2000
Participants: See attached list
1.      Approval of Agenda
·        The proposed agenda was approved. Bernard will speak for Ron Bonneau regarding the NENA Canada Update.
·        Dave Egilo noted that Kathleen McCrea would replace him as the Industry Canada representative on the working group.
2.
Approval of Minutes of meeting of November 19, 1999
·        The draft minutes were approved with one change. Henry Patram requested that the on site visit to the Calgary PSAP be included.
3.      Alberta Trial Update
·        Henry Patram advised the trial period has been extended to allow for Telus to file a Tariff.
·        Dennis Beland noted that it was extended not strictly for the Tariff but also legal reasons. It was agreed by the team that the hardware will be left in place.
·        Henry noted the Calgary Police have found the callback number information very useful but are sometimes having problems differentiating between the numbers provided on wireless calls from inside and outside of the trial area.
·        Chris Kellet is working on the trial report but according to Dennis Beland there is no specific deadline.
·        Dennis Beland reported in general terms that the trial has achieved what expected but there were a few surprises. One issue was the way in which the different carriers deliver information from non-subscribed handsets. It seems to depend on the different technology each carrier is using. Henry believes this issue will be resolved when the data is directly routed to the PSAP CAD system.
·        Richard Bzdega indicated that the Telus Tariff would apply to both the Alberta and B.C. He noted that the tariff will most likely be filed by the end of April, 2000.
·        It was noted that any staged roll out would have to be determined between the WSPs and PSAPs so that tower conversations could be implemented accordingly.
4.
Nova Scotia Update.
·        Gary Rhodenizer indicated that 100 % of the province is now covered by the MT&T Mobility enhancements. Enhancements include cell site and sector as well as selective routing. No Tariff will be issued for this implementation. Trunking is being added for a CBN Trail. The location for that trial has yet to be determined.
·        It is expected that MT&T (Aliant) will be issuing a notice to have all wireless connections removed from their Operator Services.
·        Joel Thorpe expressed concern regarding the impact on Cantel. Gary confirmed that trunking changes will be required but there may be a couple of alternative methods. None of the details have been finalized.
·        Dennis Beland requested that documentation be made available to WSPs who will be moving into Nova Scotia in the future. Gary agreed this would be necessary and further agreed to copy interested parties on upcoming notices related to this matter.
5.      Ontario Update
·        Judy Broomfield advised the Ontario 9-1-1 Advisory Board will be meeting in Toronto on February 16th. A letter has been drafted requesting Bell Canada initiate discussions with all WSPs regarding a technical trial in Ontario. At the meeting the wording of the letter will be finalized as well as the trial location. It is believed that Peel Region is interested but no firm commitment has been made on their part.
·        Judy Tottman questioned whether the OAB letter should be addressed only to Bell Canada or jointly sent to the CWTA. David felt it would be sufficient to copy the CWTA but to also ensure the four WSPs were also copied on the correspondence.
6.      NENA Canada Update
·        Bernard advised there was nothing new to report about NENA Canada
·        The NENA Technical Conference will be taking place in Orlando in a couple of weeks. Two main topics of discussion will be Voice over IP and Phase 2 Wireless.
7.      CRTC Update
·        No CRTC representatives were available on the call.
8.      Numbering Update
·        David Farnes advised that Brenda Stevens, a CRTC staff member has been directed to bring the issue of the use of non-dialable number for ESRD to the CSCN Working Group. It has been identified as an urgent matter and discussions may result in a new TIF sometime during the next several months.
·        Judy Broomfield requested that PSAPs be considered as possible participants so that they can be copied on the TIF and keep updated on the progress
9.      Other Business
·                    No new business to be added.
10. The call finished at approximately 12 p.m. The next meeting is scheduled to take place via conference call on Tuesday May 2nd at 11 AM Eastern. The requirement for a face to face meeting in Toronto on Friday May 26th will be confirmed on that call.
David Farnes & Judy Broomfield
Approved May 2, 2000
February 15, 1999 Participant List
Wireless E9-1-1 Working Group
	Name
	Organization
	Present

	André Audet
	Communauté urbaine de Montréal
	 

	Dennis Beland
	Microcell
	Yes

	Ron Bonneau
	NENA Canada
	 

	Judy Broomfield
	Ontario 9-1-1
	Yes

	Bernard Brabant
	Bell Canada
	yes

	Richard Bzdega
	TELUS
	Yes

	Janet A. Calder
	Greater Vancouver Regional District
	Yes

	Parke Davis
	Clearnet
	Yes

	David Egilo
	Industry Canada
	Yes

	Javan Erfanian
	Bell Mobility
	 

	David Farnes
	CWTA
	Yes

	Darlene Farrow
	Bell Mobility
	Yes

	Buce Herridge
	Ontario 9-1-1
	 

	Kelly Hisaki
	Bell Mobility
	 

	Sherry Hobson
	Winnipeg Police Services
	 

	Chris Kellett
	Alberta 9-1-1
	 

	Jeff Koffman
	MTS
	 

	Sylvain Lapointe
	Microcell
	 

	Ian MacLeod
	Ontario 9-1-1
	Yes

	Scott McArthur
	TELUS Mobility
	 

	Kathleen McCrea
	Industry Canada
	Yes

	Doug McKeen
	TELUS Mobility
	

	David Meadows
	CRTC
	 

	Leo Mevel
	CRTC
	 

	Bob Moody
	BC Tel
	Yes

	Mike Myette
	Nova Scotia
	 

	Ron Parent
	TELUS
	 

	Brian Parker
	Strathcona Emergency Services
	 

	Henry Patram
	City of Calgary
	Yes

	Murray Reid
	MTS
	 

	Gary Rhodenizer
	Aliant
	Yes

	Keith Richardson
	Ericsson 
	 

	Eric Sorensen
	SCC Comm.
	 

	Todd Stevens
	City of Brandon
	

	Jim Taylor
	Cantel
	 

	Wes Tilley
	Nortel Networks
	Yes

	Joel Thorp
	Rogers Cantel
	Yes

	Gerry Thompson
	Bell Mobility
	 

	Judy Tottman
	Bell Ontario
	Yes

	Bill Walker
	Grande Prairie Fire Dep
	 

	Bohdan Zabawskyj
	Clearnet
	 

	Watson Zan
	Rogers Cantel
	 


