Wireless E9-1-1 Working Group

Minutes of Meeting of May 2, 2000

Participants: See attached list

1. Approval of Agenda 

· The proposed agenda was approved. 

2.
Approval of Minutes of meeting of February 15th, 2000

· The draft minutes were approved. 

3. Alberta Trial Update.

· Henry Patram advised the Alberta trial report will be finalized at a face-to-face meeting scheduled to take place in Calgary on Friday, May 5th, 2000. Chris Kellett has distributed the third draft to the trial team members. As of this date, calls are still being completed within the trial area.

· Dennis Beland advised that the trial agreement expired April 30th. Telus has not yet filed a commercial tariff for the service. While the trunks are still in place, some wireless carriers will be pulling these connections because the agreement has expired. It was stressed that the trunking was being disconnected due to legal reasons, not due to lack of trial results. 

· Richard Bzedega was unable to provide a firm date for a tariff filing. Telus is in the process of working on some network issues related to the delivery of CBN to CAD with the Nortel software. They want to resolve those issues prior to a tariff filing. 

· Discussions were held regarding the applicability of the Alberta trial to the B.C. 9-1-1 Platform. Janet Calder and Bob Moody both agreed that there was no need for a separate trial in B.C. 

4.
 Nova Scotia Update.

 Mike Myette advised that MT&T Mobility has now rolled out their ESRD routing trial out province wide. They are processing approximately 2,000 calls per month. There are plans to proceed with a phase one CBN trial in the May/June time frame. 

 Of issue is the noticeable number of non-emergency cellular calls as a result of pre-programmed 9-1-1 buttons on the handsets. Efforts are underway in an attempt to educate the public. 

 Judy Broomfield asked if and when Cantel would become involved in this trial. Joel Thorp identified the following issues:

1. Cantel had concerns with the original method of inter-connection as well as the terms and conditions of the MOU. They felt they could not proceed on the basis of both but there was no re-course for Cantel at that time. 

2. MT&T has yet to file a tariff for the service and as a result Cantel still has no forum to debate these issues.

3. It is believed that MT&T has no intention of filing a tariff for their interconnection service.

 Dennis Beland expressed concern that if this were the case, none of the other wireless carriers would be able to respond to or debate the merits of the MT&T service offering

 David Meadows stated that a Telco couldn’t implement a new commercial service without a tariff. It must be open to all industry. 

 David Farnes expressed concern that there is no documentation or public record regarding this MT&T service. 

 David Meadows further advised that even if this routing service was being offered at no cost, a tariff is still required. The Commission would not consider any new service that might preclude others as appropriate. 

 Mike Myette agreed to co-ordinate a conference call with representatives from MT&T, MT&T Mobility, the four wireless carriers and the CRTC to address this issue. 

 Judy Tottman offered to speak to members of Alliant on his behalf.

5. Ontario Update

 Judy Broomfield advised the Ontario 9-1-1 Advisory Board has met with members of the Peel Region Emergency Services. Written correspondence has also been forwarded to Peel outlining their role and obligations should they agree to participate in a trial. Peel has stated they want to review the results of the Alberta Trial before committing any resources. 

6. NENA Canada Update

 Nothing new to report about NENA Canada 

 Judy Broomfield advised that the Ontario chapter of NENA will be having a meeting in Brantford on May9th. 

 Joel Thorp, Park Davis and David Farnes attended a NENA Critical Issues forum in Atlanta. It was found that only 10-11% of U.S. PSAPs have reached Phase 1 functionality. Harris County, Texas is the only known Phase 2 location. 

7. CRTC Update

 David Meadows had nothing new to report. The CRTC is still determined to have the 9-1-1 cellular issues resolved in a co-operative effort between PSAPs and Industry as has been seen in the Alberta Trial.

 There is nothing new on the 9-1-1 ESRD numbering issue. It has been identified at the Numbering CISC but it is not known how actively it is been worked on due to other priorities. It is believed that the Ontario Trial team will have the opportunity and flexibility to work through a numbering solution. Doug McKeen stated that Telus Mobility would like to see a solution that would apply across Canada. 

8. Other Business

· No new business to be added.

9. Date and Location of next meeting

It was agreed there would be a face-to-face meeting in Toronto on Friday, May 26th, 11a.m. to 2p.m.  Members unable to attend in person will be provided with a conference bridge. Bell Canada will host at a location to be determined. 

10. The call finished at approximately 12:30 p.m. 

David Farnes & Judy Broomfield

Approved on May 26, 2000

May 2, 2000, Participant List

Wireless E9-1-1 Working Group

	Name
	Organization
	Present

	André Audet
	Communauté urbaine de Montréal
	

	Dennis Beland
	Microcell
	Yes

	Ron Bonneau
	NENA Canada
	

	Judy Broomfield
	Ontario 9-1-1
	Yes

	Bernard Brabant
	Bell Canada
	yes

	Richard Bzdega
	TELUS
	Yes

	Janet A. Calder
	Greater Vancouver Regional District
	Yes

	George Christidis
	CWTA
	Yes

	Parke Davis
	Clearnet
	Yes

	Javan Erfanian
	Bell Mobility
	

	David Farnes
	CWTA
	Yes

	Darlene Farrow
	Bell Mobility
	Yes

	Rick Fleming
	TELUS
	yes

	Buce Herridge
	Ontario 9-1-1
	

	Kelly Hisaki
	Bell Mobility
	

	Sherry Hobson
	Winnipeg Police Services
	

	Roberta Johnson
	Edmonton Police
	

	Chris Kellett
	Alberta 9-1-1
	

	Jeff Koffman
	MTS
	

	Sylvain Lapointe
	Microcell
	

	Ian MacLeod
	Ontario 9-1-1
	Yes

	Kathleen McCrea
	Industry Canada
	Yes

	Doug McKeen
	TELUS Mobility
	Yes 

	David Meadows
	CRTC
	Yes

	Keith Merrit
	MTS
	Yes

	Leo Mevel
	CRTC
	

	Bob Moody
	BC Tel
	Yes

	Mike Myette
	Nova Scotia
	Yes

	Ron Parent
	TELUS
	

	Brian Parker
	Strathcona Emergency Services
	

	Henry Patram
	City of Calgary
	Yes

	Murray Reid
	MTS
	

	Gary Rhodenizer
	Aliant
	

	Keith Richardson
	Ericsson 
	

	Eric Sorensen
	SCC Comm.
	

	Todd Stevens
	City of Brandon
	

	Wes Tilley
	Nortel Networks
	Yes

	Joel Thorp
	Rogers Cantel
	Yes

	Gerry Thompson
	Bell Mobility
	

	Judy Tottman
	Bell Ontario
	Yes

	Dale Yachimec
	TELUS
	

	Bohdan Zabawskyj
	Clearnet
	

	Watson Zan
	Rogers Cantel
	Yes 


