Wireless E9-1-1 Working Group
Minutes of Meeting of September 17th, 2003 - 10:00 am
 Participants: See Attachment I.
 1.      Welcome and Introductions - Judy 
 2.      Review of Agenda 
 ·        The agenda was approved with the addition of three items under New Business. 
a.      A NENA Update to be provided by Bernard Brabant 
b.      APCO Canada update to be provided by Kathy Keizer. 
3.      Approval of Minutes – May 27, 2003 
4.      Provincial/Carrier Updates
Provincial Platform – Wireless E9-1-1 Available 
 
	Province 
	Bell Mobility
	Microcell 
	Rogers 
	Telus Mobility

	Alberta
	Yes
	Yes *
	N/A
	Yes

	British Columbia
	Yes
	Yes
	N/A
	Yes **

	Ontario 
	Toronto/Ottawa/York *** 
	Yes
	N/A
	N/A

	Quebec
	N/A 
	Yes
	N/A
	N/A


* With the exception of Edmonton 
** Ongoing Deployment Activity – Target date for completion – June 15, 2003
*** Ongoing Activity – Peel and Durham Region in October 2003
Future Deployment 2003/2004
 
	Carrier 
	Remarks 

	Bell Mobility
	Quebec, Negotiations Underway – Hull, Gatineau, Montreal & Lavalle – Ontario – targeting Hamilton-Wentworth early 2004

	Microcell
	ongoing - Ontario & Quebec 90% plus complete 

	Rogers Wireless
	Targeting top 25 markets during 2004 – Ottawa & GTA first 

	Telus Mobility 
	Ont. early fall, Que. late fall, Halifax.pending TN 53 approval

	Aliant 
	PEI, Nova Scotia, New Brunswick (pending CRTC approval)


 

Provincial Platforms – Wireless E9-1-1 Not Available
 
	Province 
	Remarks 

	Manitoba
	Switches Not Wireless E9-1-1 Capable

	New Brunswick 
	PSAP Request for technical Trail 

	Nova Scotia
	Pending Aliant Tariff Notice 53 (refer above)

	Prince Edward Island 
	Pending Aliant Tariff Filing (refer above)

	Saskatchewan
	Not Wireless E9-1-1 Capable

	Nfld. & Labradour 
	Not Wireless E9-1-1 Capable


 Notes
 ·        Bell Mobility briefly mentioned that they would like to speak to the group about Phase II opportunities. 
 ·        Microcell advised no major change since the last update.  100% deployed and BC, Alberta, Ontario – completed Windsor - Bowmanville and Ottawa - Quebec border.  Quebec has been slow due to fragmented PSAPs but are meeting with the municipalities regarding a major launch.
Denis Beland asked (with regard to potential trial in PEI - even though Microcell has no network there) - is there a need for anymore technical trials. The results are already known from the trials in Calgary and Toronto.  How many times does it need to be proven that this technology is useful? While rigorous pre-implementation testing is required, a Trial is needed to validate compliance with equipment more so than validity of the system. MTS is in the process of upgrading their switch and filing tariff. 
·        Rogers Wireless - CRTC ruling in August will facilitate deployment.  Work plans are very aggressive and hope to have the top 20-25 markets deployed in 2004.  The first 2 will most likely be Ottawa and GTA. 
·        Telus Mobility - Same deployment schedule as last meeting. They are working on proposed tariff regarding wireline/wireless in Edmonton - Unknown timeline. Ontario  NPAX/NPA basis - working on 416/647 now, but have started with others as well.  Working towards Quebec later this year.  Halifax timeline unknown since there is no Aliant tariff.
 5.      Presentation: Phase ll Deployment – Norm Forshee – Illinois
 ·        softcopy to be distributed to group via e-mail 
·        Bell Mobility Phase ll opportunities – Darlene Farrow 
·        Phase II products are now out on the market (since October 2002) with the GPS technology and they are hopeful that Q4 sales will increase the saturation of the market with these updated handsets. The goal at this point is a technical trial for commercial based services - approximately 100,000 phones 2,000,000 terminals per year. The anticipated launch for the commercial based services is Q4.  They feel there should be no surprises in how to use the technology and its’ readiness. Bell Mobility will be looking for feedback from on key principals and requirements of PSAPs and other wireless carriers. Another consideration will be how to deploy this technology in rural areas.
·        Bell Mobility is ready to begin talking to PSAPs on how the information should look and what information is required, etc.  They are looking for feedback with regards to the interest level in this technology. Perhaps a committee could be struck with 1 or 2 reps. PSAPS  (a small working group) to determine how they can meet the requirements of PSAPs and Bell Canada as a 9-1-1 Service Provider. 
·        Judy Broomfield stated that Ontario is ready to begin these discussions with Bell Mobility. 
6.      CRTC Update
·        Commission staff not available for this meeting 
 Decision 2003- 53 follow-up discussion 
Action item: 
·        Janice Sherman stated they were looking to find out if small WSPs were bound by this decision. Could we get back to Louis for clarification regarding small WSP (such as Thunder Bay Tel, Superior Wireless) compliance? Janice volunteered to draft correspondence to Louis Lepage. 
     ·        CWTA to invite small WSPs to the next meeting and Janice Sherman - EMO will contact Louis to get clarification on the smaller Telco issue. 
7.      Wireless 9-1-1 Call Congestion Control 
Bernard Brabant advised that after having reviewed the issue there are no concerns in Canada at this time. 
8.      Other Business 
·        NENA Update – Bernard Brabant discussed the results of ongoing work and activities regarding Wireless 9-1-1 issues and standards. Numerous source documents can be found posted on the www.nena9-1-1.org website. 
APCO Canada – Cathy Keizer - members are reminded about the APCO Conference taking place - October 5-8, 2003 in Halifax Nova Scotia  -- "APCO by the Sea" 
9.      Next Meeting 
Next meeting scheduled as a conference call, Tuesday, November 18th 11a.m. EST
Meeting was adjourned at 1:35pm.
Attachment I
September 17th, 2003 Participant List
Wireless E9-1-1 Working Group
	Name
	Organization
	Present

	Larry Avery
	PEI
	 

	André Audet
	Communauté urbaine de Montréal
	Yes

	Bill Barsley
	TELUS Mobility
	 

	Dennis Beland
	Microcell
	Yes

	Judy Broomfield
	Ontario 9-1-1
	Yes

	Bernard Brabant
	Bell Canada
	Yes

	Richard Bzdega
	TELUS
	Yes

	Janet A. Calder
	Greater Vancouver Regional District
	Yes

	Parke Davis
	TELUS
	Yes

	David Egilo
	Industry Canada
	Yes

	Jim Flanigan
	APCO
	 

	David Farnes
	CWTA
	 

	Darlene Farrow
	Bell Mobility
	Yes

	Rick Galway
	NENA
	 

	Peter Glen
	London Police
	 

	Dave Hughes
	TELUS Mobility
	 

	John Irvine
	Toronto EMS
	 

	Roberta Johnson
	AEAA
	 

	Doug Jure
	ATX Technologies
	Yes

	Kathy Keizer
	Aliant
	Yes

	Patty Langlotz
	MTS
	Yes

	Louis LePage
	CRTC
	Yes

	Ian MacLeod
	Ontario 9-1-1
	Yes

	Teresa Mansfiled
	Bell Canada
	Yes

	Michel Milot
	Industry Canada
	 

	David Mitchell
	Calgary Fire
	 

	Laurie Moore 
	Calgary Fire
	 

	Mike Myette
	Nova Scotia
	 

	Chris Oulette
	TELUS Mobility
	Yes

	Gary Rhodenizer
	Aliant
	Yes

	Keith Richardson
	Ericsson 
	Yes

	Glenn Roberts
	PEI
	Yes

	Francois St-Amand
	CML Technologies
	 

	Art Sawatzky
	City of Brandon
	 

	Wes Tilley
	Nortel Networks
	 

	Gerry Thompson
	Rogers Wireless
	Yes

	Pam Thompson
	City of St. John
	 

	Joel Thorp
	Rogers Wireless
	Yes

	Judy Tottman
	Bell Canada
	Yes

	Tom Voisey 
	Peel Region 
	Yes

	Dick Wells
	Capitol Regional District - BC
	Yes

	Howard Wheatley
	Toronto EMS
	 

	Don Woodford
	Bell Mobility 
	 


 GUEST ATTENDEES 
	Bill Bouwhuis
	AMO 
	 

	Mark Hull 
	Ont. MOH 
	 

	Bryan Baxter
	AMO 
	 

	Janice Sherman 
	EMO 
	 

	Pat Hebert 
	OPP
	 

	John Molyneax
	Ont. Fire Chiefs
	 

	Tracy Finn 
	Toronto Police 
	 

	Doug Crosbie
	Hastings/Quinte
	 

	Diane Godbout
	Hastings/Quinte
	 

	Steven Lau
	MTS 
	 

	Don Workman 
	Calgary Fire
	 

	Iain Kenny
	Edmonton Police
	 

	Gerry Tompson 
	Rogers Wireless
	 

	Bruce Roazn 
	Bell Canada
	 

	Andre Bouthillette
	Microcell 
	 

	Jim Formuziewich
	MTS 
	 

	Kate Zavitz
	AMO 
	 

	Charles Bergeron
	CWTA
	 

	Dave Hanly 
	AMO 
	 

	Dan Vanlondersele
	OAB – ROMA 
	 

	Jeff Clark 
	TCS
	 

	Aaron Stoff
	Rogers
	 

	Lynda Jenkins
	Bell Canada
	 

	Jane MacNeil Gilson
	EMO – Nova Scotia
	 


 
